Notion MCP Server

Complete Build Log

v1.0 through v3.0 - April 2026

Author: Tharun Eswar  |  Built with Claude

# Project Overview

The Notion MCP Server is a custom Cloudflare Worker that connects three Notion workspaces (Personal, Waves Company, Koodu Architecture) to Claude through the Model Context Protocol (MCP). It was built from scratch over multiple sessions, evolving from 9 basic read/write tools to a full-featured 15-tool server with views, comments, file upload, and icon/cover support.

Deployment: Cloudflare Workers (free tier) at mcp.tha.run

Architecture: Single Worker, path-based routing, 3 workspace endpoints

Protocol: MCP over Streamable HTTP (JSON-RPC 2.0, no SDK dependency)

Source: 6 TypeScript files - index.ts, notion.ts, tools.ts, types.ts, markdown.ts, properties.ts

# Version History

| Version | Date | Changes | Tools |
| --- | --- | --- | --- |
| 1.0 | 2026-04-10 | Initial build - 9 read/write tools, markdown conversion, property builder | 9 |
| 2.0 | 2026-04-10 | 3 workspaces live, connector mapping, skill file created | 9 |
| 2.2 | 2026-04-11 | create_database, duplicate_page, move_page, create_view, update_view | 14 |
| 3.0 | 2026-04-11 | API v2025-09-03 migration, consolidated views/comments/upload_file, icon/cover, rate limiting | 15 |

# v1.0 - Initial Build

Session: Session 3-4 (April 10, 2026)

Goal: Replace official Notion connector with custom MCP server for all 3 workspaces

## What Was Built

Built the entire server from scratch as a Cloudflare Worker with path-based routing. Each workspace gets its own endpoint (/notion/personal/mcp, /notion/waves/mcp, /notion/koodu/mcp) and is registered as a separate custom connector in Claude.ai.

Core components created:

- notion.ts: HTTP client for Notion API with typed methods

- markdown.ts: Bidirectional markdown-to-Notion block converter

- properties.ts: Flat key-value to Notion nested property format builder

- tools.ts: 9 MCP tool definitions and execution functions

- types.ts: TypeScript interfaces for all Notion objects

- index.ts: Worker entry point with JSON-RPC 2.0 handler

## 9 Original Tools

READ (6): search_pages, read_page, get_children, query_database, list_databases, get_database_schema

WRITE (3): create_page, update_page, update_database

## Key Design Decisions

- No SDK dependency: Pure fetch-based HTTP, JSON-RPC 2.0 implemented manually

- Server-side property formatting: Claude sends flat objects, server converts to Notion format

- Name resolution: Relations and people fields resolved by display name, not UUID

- Schema validation: Server fetches database schema before writing, rejects invalid properties

- Markdown bidirectional: Reads Notion blocks as markdown, writes markdown as Notion blocks

# v2.0 - Multi-Workspace Deployment

Session: Session 4 (April 10, 2026)

Goal: Deploy to all 3 workspaces and verify

## What Changed

Deployed the server and registered 3 custom connectors in Claude.ai. Ran 16 verification operations across all workspaces. Created the notion-server skill file as a base reference for all workspace-specific skills.

## Issues Encountered

- Connector tool caching: Claude cached old tool definitions. Fix: disconnect and recreate connectors

- Old connector names (tharun-notion-workspace) retired, new names (Notion-Workspace-Tharun) adopted

# v2.2 - Write Tool Expansion

Session: Session 5 (April 11, 2026)

Goal: Add 5 new write tools for database management

## 5 New Tools Added

- create_database: Create databases with typed columns inside parent pages

- duplicate_page: Copy pages/rows with all writable properties and block content

- move_page: Re-parent pages to different pages or databases

- create_view: Create database views (table, board, calendar, list, timeline, gallery)

- update_view: Modify view type, title, filters, and sorts

## Testing Results

create_database, duplicate_page, and move_page all tested and passing. create_view required extensive debugging (see v3.0 section for the full story).

# v3.0 - API Migration + Major Features

Session: Session 5-6 (April 11, 2026)

Goal: Migrate to Notion API v2025-09-03, add views/comments/file upload/icon/cover

## API v2025-09-03 Migration

The biggest change was migrating from Notion API v2022-06-28 to v2025-09-03. This was a breaking change - Notion renamed 'database' to 'data_source' across the entire API.

Key migration changes:

- Search filter changed: 'database' to 'data_source'

- Query endpoint: /data_sources/{id}/query (with fallback to /databases/{id}/query)

- list_databases: Returns data_source objects, not database objects

- IDs from list_databases are now data_source_ids, not database_ids

- Real database_ids live in parent.database_id of data_source objects

## The Views API Saga

The views API was the hardest part of the entire build. It required 6 deploy-test-fix cycles to get working. Here is the full timeline of what went wrong:

Attempt 1: Used POST /databases/{id}/views. Wrong - Notion uses POST /v1/views with database_id in body.

Attempt 2: Fixed endpoint to POST /views with database_id in body. Got error: field should be 'name' not 'title'.

Attempt 3: Changed title to name. Got error: needs both database_id AND data_source_id.

Attempt 4: Added data_source_id. Got 'Page or database not found'. The ID we had was wrong.

Attempt 5: Tried resolving data_source_id via GET /databases/{id}. That endpoint doesn't work on v2025-09-03.

Attempt 6: Added debug dump of raw search response. Discovered that the IDs from list_databases ARE data_source_ids, and the real database_id is in parent.database_id. Created resolveViewIds() to extract both from search.

Final working solution: resolveViewIds() searches all data_sources, matches by ID, extracts parent.database_id as the real database_id and the object's own ID as the data_source_id. Both are passed to POST /views.

## Tool Consolidation

To reduce token count in Claude's context window, we consolidated related tools:

- create_view + update_view + delete_view consolidated into 'views' with action parameter

- get_comments + create_comment + reply_comment consolidated into 'comments' with action parameter

- upload_file added as standalone tool

This reduced tool definitions while maintaining full functionality. 14 separate tools became 15, but with 3 consolidated tools doing the work of what would have been 8.

## New Features

- views tool: Create/update/delete database views with all 6 types

- comments tool: Get/create/reply to page comments and discussion threads

- upload_file tool: Upload images and documents via URL or base64 (up to 20MB)

- Icon support: Set page icons as emoji or external URL on create and update

- Cover support: Set page cover images on create and update

- Rate limiting: 429 retry with Retry-After header and exponential backoff

- data_source fallback: Query database tries new endpoint first, falls back to legacy

## Bug Fixes During v3.0

- duplicate_page: Notion-hosted file blocks (type: 'file') cause errors on v2025-09-03 because the API now requires 'file_upload' format. Fix: skip Notion-hosted file blocks during duplication.

- getDatabase: GET /databases/{id} fails on v2025-09-03. Fix: added fallback to GET /data_sources/{id}.

- Workspace-level pages: Cannot create root-level pages on v2025-09-03 with internal integrations. Always require parent_id.

# Final State (v3.0)

## 15 Tools Per Workspace

READ (6): search_pages, read_page, get_children, query_database, list_databases, get_database_schema

WRITE (6): create_page, update_page, update_database, create_database, duplicate_page, move_page

VIEWS (1): views (action: create/update/delete)

COMMENTS (1): comments (action: get/create/reply)

FILES (1): upload_file

## Regression Test Results

| Tool | Status | Notes |
| --- | --- | --- |
| search_pages | PASS | All 3 workspaces |
| read_page | PASS | Content + properties |
| get_children | PASS | Page tree browsing |
| list_databases | PASS | data_source filter working |
| query_database | PASS | Fallback to legacy endpoint |
| get_database_schema | PASS | Full schema with options |
| create_page | PASS | Icon + cover working |
| update_page | PASS | Icon + cover + append |
| update_database | PASS | Add/rename/remove columns |
| create_database | PASS | Tested in v2.2 |
| duplicate_page | PASS | Skips Notion-hosted files |
| move_page | PASS | Re-parent working |
| views | PASS | Create/update/delete all working |
| comments | PASS | Get/create/reply all working |
| upload_file | PASS | URL-based upload working |

## Source Files

- src/index.ts: Worker entry point, JSON-RPC handler, auth, CORS (274 lines)

- src/notion.ts: Notion API client with rate limiting (580+ lines)

- src/tools.ts: 15 tool definitions + execution functions (1800+ lines)

- src/types.ts: TypeScript interfaces (120+ lines)

- src/markdown.ts: Bidirectional markdown converter (600+ lines)

- src/properties.ts: Property format builder + schema validation (400+ lines)

- wrangler.toml: Cloudflare Worker config